# Radix Functionality – Status Update

Date: 20 July 2026

# Current Status

The following three areas are interrelated and are currently not ready for test:

- SRF

- SDS

- Equipment Management

Giuseppe is working on all three and is expected to complete them by Friday. Once complete, he will walk Sean, Ladislav and Carlos through the changes.

# Plan for Next Week

Monday afternoon – Ladislav and Sean will demonstrate all of the changes implemented by Giuseppe to Towercom.

While Towercom are testing the changes, Giuseppe will move on to Document Management, importing the documents directly into the production environment.

# Actions Required This Week

- Finalise the schema by the end of this week. The aim is to avoid creating new tables where possible.

- Transactions data from Towercom – we require the SAF, SRF and Tickets data in CSV format. Awaiting confirmation from Towercom on when this will be available.

# Summary of Open Items

| Item | Owner | Due |
| --- | --- | --- |
| SRF, SDS & Equipment Management | Giuseppe | Friday |
| Internal walkthrough of changes (Sean, Ladislav, Carlos) | Giuseppe | Friday |
| Demo of changes to Towercom | Ladislav & Sean | Monday afternoon |
| Document Management – import documents into production | Giuseppe | During Towercom testing next week. |
| Finalise schema (avoid creating new tables). | Team | End of this week |
| Make sure all tables in production match sandbox | Team | Early next week |
| SAF, SRF & Tickets data in CSV format | Towercom | TBC – to be confirmed |